# PHASE 0 — FACTORY OPERATING SYSTEM

This sits before Phase 1.

It governs the six phases.

Think of it like:

BLOGSPAGE AI FACTORY

│

PHASE 0 — CONTROL

│

┌──────────────────┼──────────────────┐

▼                  ▼                  ▼

INPUT / STATE       AGENTS / RULES      OUTPUTS

│                  │                  │

└──────────────────┼──────────────────┘

▼

PHASE 1

↓

PHASE 2

↓

PHASE 3

↓

PHASE 4

↓

PHASE 5

↓

PHASE 6

↓

DELIVERY

This is the major improvement I would make.

# PHASE 0 — FACTORY OPERATING SYSTEM

## 0.1 Purpose

Phase 0 defines how the factory operates, not how websites look.

It controls:

- project creation

- inputs

- file structure

- agent roles

- state

- handoffs

- approvals

- evidence

- versioning

- failure handling

- security

- environment isolation

- artifact generation

This is the layer that turns our six phases from a design methodology into a repeatable production workflow.

# 0.2 The Factory State Machine

A project should have an explicit state.

NEW

↓

RESEARCHING

↓

RESEARCH_READY

↓

CREATIVE_DIRECTION

↓

BLUEPRINT_READY

↓

IMPLEMENTING

↓

BUILD_READY

↓

CRITIQUING

↓

REFINING

↓

APPROVED

↓

DELIVERED

There should also be failure states:

BLOCKED

NEEDS_HUMAN_REVIEW

NEEDS_CONTENT

NEEDS_ASSETS

NEEDS_CREDENTIALS

RETURN_TO_RESEARCH

RETURN_TO_BLUEPRINT

This is extremely important once you start running multiple businesses.

# 0.3 Every Business Gets Its Own Workspace

This prevents contamination between projects.

For example:

/businesses/

/abc-dental/

/fitcore-gym/

/royal-salon/

/restaurant-name/

Each project contains its own:

research

assets

brand

content

blueprint

build

critic

final

No business should share mutable content with another business.

# 0.4 Standard Project Structure

I would eventually use something approximately like:

business-name/

│

├── 00-input/

│   ├── urls.md

│   ├── client-notes.md

│   └── approvals.md

│

├── 01-research/

│   ├── research.md

│   ├── business.json

│   ├── reviews.json

│   ├── competitors.json

│   └── sources.json

│

├── 02-assets/

│   ├── assets.json

│   ├── approved/

│   ├── pending/

│   └── rejected/

│

├── 03-brand/

│   └── brand-profile.json

│

├── 04-blueprint/

│   ├── design-intent.md

│   ├── design-blueprint.json

│   └── composition-plan.json

│

├── 05-build/

│   ├── source/

│   └── implementation-report.md

│

├── 06-critic/

│   ├── critic-report.json

│   ├── critic-report.md

│   └── refinement-plan.json

│

├── 07-final/

│   └── final-report.md

│

└── project.json

This becomes the operational spine.

# 0.5 Agent Roles

The six phases already imply roles, but we should formally define them.

### Research Agent

Finds and structures business information.

### Creative Director

Creates business-specific creative direction.

### Composition Designer

Creates the page composition blueprint.

### Implementation Engineer

Builds the website.

### Independent Critic

Evaluates the result.

### Refinement Engineer

Applies corrections.

We may use the same underlying model for some roles, but the roles remain logically separate.

# 0.6 Human Approval Gates

This is another important missing layer.

You don't want automation everywhere.

I would have three major approval gates.

### Gate 1 — Business Research

You approve:

“Yes, this is an accurate understanding of the business.”

### Gate 2 — Design Blueprint

You approve:

“Yes, this is the direction I want the website to take.”

### Gate 3 — Final Website

You approve:

“Yes, this is ready to present/deliver.”

Everything between those gates can increasingly become automated.

# 0.7 Why This Matters for You

You don't want to manually micromanage:

change this margin

move this image

change this section

make this button

You want to review at the creative-director level:

“Yes, this is the right direction.”

or:

“No, this business needs something more premium/energetic/editorial.”

That's a much higher-leverage role for you.

# 0.8 Evidence / Provenance Layer

This is very important because your factory will research real businesses.

Every factual item should eventually know:

fact

source

source type

confidence

verification status

Example:

{

"fact": "Google rating",

"value": "4.8",

"source": "Google Business Profile",

"status": "verified"

}

The research already emphasizes factual integrity and prohibits fabricated reviews/statistics/credentials.

# 0.9 Asset Approval System

This is especially important for your original workflow.

We should distinguish:

DISCOVERED

↓

REVIEWED

↓

APPROVED

↓

USED

and:

DISCOVERED

↓

REJECTED

This prevents the implementation agent from casually using an image that the research agent found but that you didn't want used.

The research also highlights that Google/social media media access has policy and authorization considerations, so this separation is valuable.

# 0.10 Human vs AI Ownership

I would explicitly define:

| Decision | AI | You |
| --- | --- | --- |
| Research | ✅ | Review |
| Fact verification | ✅ | Final authority |
| Design language | ✅ | Approve |
| Composition | ✅ | Approve |
| Coding | ✅ | Review |
| Critique | ✅ | Review |
| Final shipment | Recommendation | ✅ |

That keeps you from becoming the bottleneck.

# 0.11 Artifact Contracts

Every phase should have a defined output.

For example:

Phase 1

→ foundation.md

Phase 2

→ design-languages.md

Phase 3

→ composition-system.md

Phase 4

→ design-blueprint.schema.json

Phase 5

→ implementation rules

Phase 6

→ critic schema

And every business run produces:

research.json

assets.json

blueprint.json

critic.json

This is how agents reliably communicate.

# 0.12 Validation Gates

Each phase needs an explicit gate.

For example:

Research

→ Research Validation

Creative Direction

→ Blueprint Validation

Implementation

→ Build Validation

Critique

→ Quality Validation

An agent shouldn't be allowed to blindly continue when the previous output is incomplete.

# 0.13 Failure Routing

This is one of the most important operational improvements.

Suppose the critic says:

The design is beautiful,

but the business has insufficient imagery.

Don't just keep tweaking Phase 5 forever.

Route it:

Phase 6

↓

Asset problem

↓

Phase 0

↓

Needs Assets

Or:

Phase 6

↓

Blueprint problem

↓

Phase 4

Or:

Phase 6

↓

Implementation problem

↓

Phase 5

We already started defining this concept inside Phase 6; Phase 0 makes it an official system-level behavior.

# 0.14 Versioning

This becomes critical once you have dozens of websites.

For example:

Design System

v1.0

Editorial Language

v1.2

Composition Library

v1.4

Critic

v1.1

And individual projects:

ABC Dental

Blueprint v1

Build v1

Critic v1

Refinement v2

Final v3

This lets you improve the factory without losing the history of previous projects.

# 0.15 Global vs Business-Specific Files

We need a strict distinction:

FACTORY

contains:

rules

tokens

patterns

agent instructions

schemas

while:

BUSINESS

contains:

research

assets

content

brand

blueprint

website

critic

Never mix them casually.

# 0.16 No Business Data in Factory Rules

For example:

Bad:

design system says:

dental websites should use blue

Better:

design system says:

healthcare businesses prioritize trust

Then Business Intelligence decides whether blue is actually appropriate.

This preserves the flexibility we've worked hard to create.

# 0.17 No Industry Templates

This remains one of our strongest rules.

The factory can have:

industry heuristics

but not:

DentalTemplate.tsx

GymTemplate.tsx

SalonTemplate.tsx

Industry affects decision-making.

It does not determine final composition.

# 0.18 The Complete Final Architecture

After this improvement, our architecture becomes:

PHASE 0

FACTORY OPERATING SYSTEM

│

┌──────────┼──────────┐

▼          ▼          ▼

Inputs      Agents      State

│          │          │

└──────────┼──────────┘

▼

PHASE 1

FOUNDATION

↓

PHASE 2

VISUAL LANGUAGES

↓

PHASE 3

COMPOSITION SYSTEM

↓

PHASE 4

CREATIVE DIRECTION

↓

PHASE 5

IMPLEMENTATION

↓

PHASE 6

CRITIC + REFINEMENT

↓

APPROVED

↓

DELIVERY